PROGRAM VISION

|  | Current State ───────────────────────────────────────> Desired Final State |  |  |  |
| --- | --- | --- | --- | --- |
| States | State 0 (Current) | State 1 (Interim) | State 2 (Interim) | State 3 (Desired Final) |
| Headline | No Automated Compliance | Violation Detection Live | Evidence & Governance Active | Autonomous Compliance Intelligence |
| Fact / Objective | Compliance is manual, periodic, and spreadsheet driven. Violations go undetected for weeks. QSA audit prep takes 6–8 weeks. | CDE systems are scanned automatically. Layer 1 rule engine detects known violations in <1 second. Jira tickets auto created with RACI assignment. | Every scan produces a SHA-256 hashed evidence artifact. Human approval queues active for risk ≥ 8. SLA enforcement and escalation live. | Compliance posture visible in real time. QSA report generated on demand. ≥95% violation detection accuracy. |
| Key Characteristics | - Manual quarterly audits - Evidence collected by hand - No RACI clarity - No SLA tracking - No real-time posture view | - 70+ PCI rules active - Layer 1 + Layer 2 LLM detection - RACI matrix auto-assigns ownership - Jira integration live - Both v3.2.1 and v4.0 supported | - Evidence completeness tracked (≥85% KPI) - SHA-256 hash chain on audit log - Approval queue (PENDING/APPROVED/REJECTED) - 24h/48h SLA with auto-escalation - Tamper detection via /audit-log/verify | - Live RAG dashboard (Red/Amber/Green) - Continuous 15-min sweep across all CDE - QSA-ready report on demand - Board-level risk score visible - Agent activity fully logged |
| Outputs | Problem statements framed Compliance gaps identified manually Spreadsheet-based audit evidence | - POST /scan — violation detection - Jira ticket auto created - RACI assignment per finding - Layer 2 LLM reasoning for edge cases | - GET /evidence — structured artifacts - GET /approvals — human review queue - GET /remediation — SLA workplan - GET /audit-log/verify — chain check | - GET /dashboard — live RAG posture - GET /report — QSA audit report - GET /agent-activity — full audit trail - GET /health — uptime monitoring |

State-Based Progression

| Dimension | State 1 Detection & Scanning (Foundation Build) | State 2 Evidence & Governance (MVP) | State 3 Autonomous Compliance Intelligence (DFS) |
| --- | --- | --- | --- |
| State Intent | Establish automated violation detection across all CDE systems | Build evidence collection, human governance, and SLA enforcement | Deliver real-time compliance intelligence with board-ready reporting |
| Fact / Objective | CDE systems are being scanned automatically; violations detected and routed to owners | Evidence artifacts are collected, hashed, and mapped to PCI requirements; approvals and SLAs are enforced | Compliance posture is visible in real time; QSA report is on demand; detection accuracy ≥95% |
| Primary Focus | What violations exist, and who owns them? | Is the evidence tamper-proof and governance complete? | Can compliance be demonstrated to auditors, regulators, and the board at any moment? |
| Key Activities | - Build Layer 1 rule engine (70+ rules) - Integrate Layer 2 LLM reasoning - Wire RACI matrix auto-assignment - Jira ticket auto-creation - Add v3.2.1 + v4.0 dual-version support | - Build evidence_collector.py - Implement SHA-256 hash chain logger - Build approval_queue.py (HITL) - Build remediation.py (SLA + escalation) - Wire /audit-log/verify tamper check | - Build RAG dashboard (GET /dashboard) - Build QSA report generator (GET /report) - Add continuous sweep (APScheduler 15 min) - Build agent activity log - Frontend UI + evaluation suite |
| Key Characteristics | - Sub-second Layer 1 detection - LLM reasoning for novel configs - RACI routing is automatic - Both PCI versions handled - No manual triage needed | - Every artifact SHA-256 hashed - Chain integrity verifiable on demand - High-risk findings queued for human review - 24h CRITICAL / 48h HIGH SLA enforced - Auto-escalation on SLA breach | - Red/Amber/Green per PCI domain - Overall risk score 0–10 always current - All 12 PCI domains covered - Evidence completeness ≥85% - QSA report exportable on demand |
| Nature of Insights | Diagnostic — what is broken and where | Evidential — is the proof tamper-proof and governance complete | Prescriptive & audit-ready — what is the full compliance posture |
| Outputs | - POST /scan — violation detection - Violation alert with rule, risk score, reasoning - Jira ticket (KAN-xx, IAM-xx, COMP-xx) - RACI assignment per finding | - GET /evidence — structured QSA artifacts - GET /approvals — pending human reviews - GET /remediation — SLA workplan - GET /audit-log/verify — chain intact | - GET /dashboard — live RAG posture - GET /report — full QSA audit report - GET /agent-activity — agent audit trail - GET /health — system uptime check |